Iteration plan

**Objectives :**

* Team work
* Unit testing for java code
* User acceptance tests (UAT)

**Iteration plan :**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task** | **Start date** | **End date** | **Duration** | **status** | **Assigned to** |
| Iteration | 07/09/17 | 25/09/17 | 19 days |  | sneh |
| Conduct Junit testing for “entrycontroller.java” | 07/09/17 | 09/09/17 | 3 days | Incomplete | sneh |
| Conduct Junit testing for “carsensor.java” | 10/09/17 | 11/09/17 | 2 days | Incomplete | sneh |
| Conduct Junit testing for “playstationcontrollar.java” | 12/09/17 | 12/09/17 | 1 day | Incomplete | sneh |
| Testing the code | 13/09/17 | 13/09/17 | 1 day | complete | sneh |
| Cases for UAT | 14/09/17 | 17/09/17 | 4 days | Incomplete | sneh |
| Update all the documents | 18/09/17 | 20/09/17 | 3 days | complete | sneh |
| Bug fixing | 21/09/17 | 21/09/17 | 1 day | complete | sneh |
| Upload all the documents to the repository | 22/09/17 | 25/09/17 | 4 days | complete | sneh |
| Make required changes to the uploaded documents | 25/09/17 | 25/09/17 | 1 day | complete | sneh |
| Completion |  | 25/09/17 |  |  |  |